Central Park Gardens

Steering Committee Meeting Agenda

12-1:30 pm, January 24, 2007

- Introductions 							(10 min)

- Role of Steering Committee 					(5 min)

- Group Dynamics/ Logistics 						(15 min)

  - Meeting format

    - Agenda

    - Minutes

    - Public – invite all?

      - only steering committee members vote?

  - Decision-making

    - City is ultimate authority

    - Decision-making options

  - Group norms

    - Supporting group decisions

    - Treating committee members with respect

  - Email etiquette

- Progress Report 							(30 min)

  - Relationship with City

    - Proposal and MOU going to Council vote 2/6/07

    - Need MOU signatures

  - Design

    - Site Plan

    - Conceptual Design

      - review and discussion

    - Plant List

    - Emerging design for Flower Garden

      - discuss rose removals

    - Vegetable group working on proposal

  - Construction

    - Irrigation

    - Flower Garden paths – Trex edging

    - Storage shed

  - Publicity

    - Newspaper article

    - KDRT appearance

    - Website

  - Fundraising

    - $1,000 from DF2SC

    - $500 from City for plants

    - $1,500 from City for Flower Garden paths

    - $500 from Arboretum for plants

    - potentially $1000 from Jack Betourne for plants and $5000 for shed

    - waiting to hear on $20,000 grant proposal

    - starting to get community donations

    - Cache Creek Nursery, Three Palms Nursery, and Lemuria Nursery have agreed to donate plants

  - Volunteer Recruitment

    - New email list on website

    - MGs plus additional volunteers from Enterprise article

  - Education

    - Rose pruning workshop was a success!

- Next Steps 								(30 min)

  - Design

    - Develop planting plans

      - what will review process be?

    - Develop recommendations for kid-friendly features

  - Managing construction

    - Monitor irrigation renovation

    - Guide Eagle project

    - Site prep for meadow

      - sod removal

      - concrete mow strip removal

      - remove Miscanthus

    - Site prep for vegetable garden

      - design and install drip

      - develop raised bed

      - establish pathways

      - incorporate compost into beds

    - Site prep for flower garden

    - Planning for plantings

  - Publicity

    - Maintain contact with Sharon Stello for publicizing news and events

    - Make temporary signboard?

  - Expanding fundraising initiatives

    - Grants

    - Solicit in-kind donations from businesses

    - Mechanism for accepting donations at Farmers Market

  - Volunteer Recruitment

    - Take advantage of Humancorps week of service?

  - Education

    - Ideas for additional workshops??