Central Park Gardens

Steering Committee Meeting Agenda

11:30 am – 1:00 pm, February 21, 2007

- Update								(5 min)

  - City Council approved project, got Enterprise coverage

  - MOU signed by volunteers and Mayor

  - Temporary sign erected in Flower Garden

- Review Spring Project Timelines					(10 min)

- Publicity/ Fundraising/ Volunteers					(35 min)

  - Budget Review

  - Publicity

    - Maintain contact with Sharon Stello for publicizing news and events

    - Develop informational brochure

    - Contact survey respondents

  - Expanding fundraising initiatives

    - Grants

    - Solicit in-kind donations from businesses

    - Mechanism for accepting donations at Farmers Market

  - Volunteer Recruitment

    - Groups for April plantings?

    - Enterprise coverage?

    - Process for signing up new volunteers at park/ market

- Design									(30 min)

  - Vegetable Garden

  - Shed location

  - Kid-friendly features

- Education								(10 min)

  - Ideas for additional workshops??

Committed Income: Cash

| Source | Purpose | Amount |
| --- | --- | --- |
| Davis Farm to School Connection | unrestricted | $1000.00 |
| Community Donations | plants | $157.50 |
| City of Davis – parks | plants | $500.00 |
| City of Davis – environmental compliance | plants | $500.00 |
| City of Davis – environmental compliance | shed | $2000.00 |
| City of Davis – environmental compliance | signage | $200.00 |
| Total |  | $4357.50 |

Committed Income: In-kind

| Source | Purpose | Value |
| --- | --- | --- |
| Ewing Irrigation | new sprinklers | $200.00? |
| City of Davis - parks | path edging materials | $1500.00 |
| UC Davis Arboretum | plants | $500.00 |
| Total |  | $2200.00 |

Pending Income: Slosson Grant

| Plants | $5000.00 |
| --- | --- |
| Plant Labels | $2125.00 |
| Interpretive Signage | $5028.50 |
| Informational Brochure | $2284.30 |
| Workshop Materials | $1835.00 |
| Garden Tools for Workshops | $3744.00 |
| Total Funds Requested | $20,016.80 |

Anticipated Expenses

| Short term costs (spring) |  |
| --- | --- |
| Plants | $2500 |
| Shed | $2500-$5000 |
| Focal point urn for flower garden | $500 |
| Veggie garden establishment (drip, sign, labels, raised bed?) | $500? |
| Brochure printing | $50 |
| office supplies and postage | $100 |
| Long term costs |  |
| Pathways | $5,000? |
| Raised beds for sensory garden | $10,000? |

# DETAILED BUDGET- SLOSSON GRANT

| Plants for Phase II Plantings (1,000 plants x $5) |  | $5000.00 |
| --- | --- | --- |
| Plant Labels |  | $2125.00 |
| Metal label-holders (300 x $5) | $1500.00 |  |
| Laminate pouches (500 x $0.65) | $325.00 |  |
| Heavy duty commercial pouch laminator | $300.00 |  |
| Subtotal | $2125.00 |  |
| Interpretive Signage |  | $5028.50 |
| kiosk fabrication ($3400 + tax) | $3663.50 |  |
| professional logo design for kiosk graphic ($1200 + tax) | $1293.00 |  |
| temporary sign holders (12 x $6) | $72.00 |  |
| Subtotal | $5028.50 |  |
| Informational Brochure |  | $2284.30 |
| professional brochure design ($1500 + tax) | $1616.25 |  |
| brochure publication (2,000 print run/ $620 + tax) | $668.05 |  |
| Subtotal | $2284.30 |  |
| Workshop Materials |  | $1835.00 |
| portable sandwich board signs (3 x $160) | $480.00 |  |
| folding tables (4 x $75 for 6’ table) | $375.00 |  |
| folding chairs (20 x $32 each) | $640.00 |  |
| cart for moving tables, chairs, plants, etc. | $150.00 |  |
| portable PA system (Califone PA Pro) | $190.00 |  |
| Subtotal | $1835.00 |  |
| Garden Tools for Workshops |  | $3744.00 |
| Pruning tools (5 loppers x $70, 10 pruners x $30, 5 folding saws x $25, 3 hedge shears x $32, 5 grass shears x $17) | $956.00 |  |
| Soil preparation tools (6 rakes x $28, 3 spades x $32, 5 digging forks x $45, 1 mattock x $30) | $531.00 |  |
| Planting tools (10 shovels x $20, 10 trowels x $8, 1 post hole digger $40) | $320.00 |  |
| Watering tools (2 hoses x $28, 2 spray nozzles x $5, 4 watering cans x $20, 1 heavy duty hose reel x $155) | $301.00 |  |
| Weeding tools (5 hoes x $22, 10 hand weeders x $3.50, 10 buckets x $6) | $205.00 |  |
| Mulching tools (6 pitchforks x $32, 2 flat shovels x $32, 3 wheelbarrows x $59) | $433.00 |  |
| Miscellaneous tools (5 tarps x $10, 5 leaf rakes x $12, 20 pairs gloves x $6, 10 kneeler pads x $7) | $300.00 |  |
| Children’s tools (6 sets of long handle tools x $32, 2 small carts x $41) | $274.00 |  |
| Tool storage and hauling ($ 1 large garden cart x $300, 3 toolboxes x $8, 10 tool storage racks x $10) | $424.00 |  |
| Subtotal | $3744.00 |  |
| GRAND TOTAL |  | $20,016.80 |

Spring Project Timelines

| Flower Garden |
| --- |
| Complete planting design and submit for approval | Emily, City | late Feb |
| Request plant donations from local nurseries, and purchase remaining plants Where will plants be stored? | Volunteers | March |
| Complete irrigation additions | City irrigation crew | late Feb – early March |
| Remove roses from 3 central beds (Best not to do on a market day?) | Volunteers | early March |
| Renovation and reconfiguration of pathways | Boy Scout troop 111 | late March |
| Soil prep in new planting beds (compost from Project Compost?) | Volunteers | early April |
| Planting | Volunteers, public | mid to late April (big April 21 planting day?) |
| Mulching | Volunteers, public | late April to early May |

| Meadow |
| --- |
| Complete planting design and submit for approval | Emily, City | late Feb |
| Request plant donations from local nurseries, and purchase remaining plants Where will plants be stored? | Volunteers | March |
| Adjust irrigation heads to cover area | City irrigation crew | late Feb – early March |
| Remove concrete mow strips | City parks crew? | late Feb - early March?? |
| Cut out remaining sod, if necessary | City parks crew | late Feb – early March |
| Soil prep in planting areas (compost from Project Compost?) | Volunteers | late March |
| Planting | Volunteers, public | late March - early April |
| Mulching | Volunteers, public | late April to early May |

| Vegetable Garden |
| --- |
| Soil preparation – dig and rototill in compost | Volunteers | mid to late Feb |
| Plan for path and raised bed changes – possible this spring or not? | Volunteers, steering committee, City | mid to late Feb |
| Install hard pipe under pathway for drip irrigation | Volunteers | late Feb – early March |
| Get approval for erecting a sign for announcements | Volunteers, City | late Feb – early March |
| Develop planting design/ layout and get City approval | Volunteers, City | early March |
| Install raised bed?? (This may be delayed until fall or next year) | Volunteers | March? |
| Design drip irrigation and get approval | Volunteers, City | March |
| Acquire seed and plant starts – request donations from farmers, nurseries, and purchase rest | Volunteers | March |
| Workshop on garden prep and soils | Volunteers, public | late March – early April |
| Install drip irrigation | Volunteers | early April |
| Workshop on drip irrigation? | Volunteers, public | early – mid April |
| Planting | Volunteers, public | mid – late April |